OpenTrace Prompt File - Phase 0

Setup commands and the first Claude Code prompts for the OpenTrace build in ~/Codes/python/OpenTrace

# What this file is for

This file is the first working prompt pack for Claude Code CLI. It is limited to setup and the first build steps, so earlier work stays safe. The rule is simple: make one small change, verify it, then move on.

Core rule: do not rewrite working code, rename files, or refactor broadly unless the step explicitly asks for it. Read the existing repo first, keep changes small, and stop if a change would break a previous step.

# 1) Repo and environment setup

Run these from the target folder. Use the first block if you want a conda environment, or the second block if you prefer venv.

cd ~/Codes/python/OpenTrace

mkdir -p backend frontend electron docs prompts

git init

printf "*.pyc\n__pycache__/\n.venv/\n.env\n.env.*\nnode_modules/\ndist/\nbuild/\ncoverage/\n*.sqlite3\n*.db\n" > .gitignore

conda create -n opentrace-dev python=3.11 -y

conda activate opentrace-dev

python -m pip install -U pip

cd ~/Codes/python/OpenTrace

python3 -m venv .venv

source .venv/bin/activate

python -m pip install -U pip

Then install the first backend packages and create the frontend shell.

# Backend basics

python -m pip install fastapi uvicorn[standard] aiosqlite httpx psutil pydantic-settings python-dotenv zstandard secretstorage

# Frontend basics

cd frontend

npm create vite@latest . -- --template react-ts

npm install

After that, make a first commit so the baseline is easy to return to.

cd ~/Codes/python/OpenTrace

git status

git add .

git commit -m "chore: bootstrap OpenTrace workspace"

# 2) Claude Code working rules

Read the repo tree and the most relevant files before editing.

Make the smallest change that solves the current step.

Preserve public names, file paths, and current behavior unless the step says otherwise.

If a change touches a shared file, keep it backward compatible.

Never delete a feature that is already working just to make the current task simpler.

Finish every step with a clear verification checklist and the exact commands to run.

# 3) Reusable prompt template for Claude Code

Use this template for every step so the bot gets the same structure each time. Replace only the task-specific parts.

You are working in ~/Codes/python/OpenTrace.

Rules:

- Read the current files first.

- Keep changes small and human-readable.

- Do not break anything that already works.

- If a change needs a larger refactor, stop and explain why.

- Prefer code that is easy to review over clever code.

- After editing, tell me exactly what changed and how to verify it.

Task:

[describe the one step to build]

Constraints:

- [what must not change]

- [what files or modules to keep stable]

- [what dependencies are allowed]

Done when:

- [measurable result]

- [what should work]

- [what should not be broken]

Verify with:

- [exact commands]

- [what I should inspect]

# 4) First prompts to give Claude Code

## Prompt 0 - repo scan and build plan only

Goal: let Claude inspect the repository and tell you the safest build order before it edits anything.

You are in ~/Codes/python/OpenTrace.

First, inspect the repository tree and any existing files that matter for setup.

Do not edit anything yet.

I want a short build plan for Phase 0 only:

- workspace layout

- backend bootstrap

- frontend bootstrap

- Electron bootstrap

- config and database bootstrap

- first smoke tests

Keep the plan aligned with the OpenTrace roadmap I provided.

Do not propose features from later phases yet.

Do not add extra tooling unless it clearly reduces risk or complexity.

When you answer, include:

1. The current repo gaps you found.

2. The exact order you would build Phase 0.

3. The first files you expect to create or update.

4. Any risks that could break earlier work.

Check: no files should change. You should only get a plan back.

## Prompt 1 - create the foundation without feature code

Goal: create the repo skeleton, basic package files, and placeholders for backend, frontend, Electron, docs, and prompts.

Now create the Phase 0 foundation only.

Build the repo structure for:

- backend

- frontend

- electron

- docs

- prompts

Add only the minimum files needed so each area can boot later.

Examples:

- root README

- root .gitignore

- backend project file and app entrypoint

- frontend Vite React TypeScript shell

- Electron main-process shell

- a short docs note that explains the layout

Do not add tracing logic, database schema, UI polish, or session logic yet.

Do not rename anything that already exists.

Do not over-engineer the folder layout.

Keep the code readable and keep the files small.

If you must choose between a perfect abstraction and a simple one, choose the simple one.

When done, tell me which files you created and why each one exists.

Check: `git status` should show only the intended foundation files. The folder tree should match the roadmap.

## Prompt 2 - backend bootstrap

Goal: make the Python backend start cleanly and own config, health checks, and first-run storage paths.

Build the backend foundation next.

Create a FastAPI backend that does these things:

- starts from a clear app entrypoint

- loads config from a file and environment variables

- creates the user config directory on first run

- creates the SQLite database file on first run

- exposes a simple health endpoint

- keeps session and settings paths in one place

- uses code that is easy to read and test

Do not add tracing collectors yet.

Do not add Electron wiring yet.

Do not add any UI logic yet.

Keep the API small and stable so later phases can build on it without rewrites.

If you need helper modules, keep them narrow and obvious.

At the end, show me how to run the backend locally and how to verify that config and database bootstrap work.

Check: the backend should start, `/health` should return success, and the config/database files should appear in the right place.

## Prompt 3 - Electron shell and frontend shell

Goal: make the desktop app open, load the frontend, and start the backend as a child process.

Now wire the desktop shell.

Build an Electron app that:

- launches the Python backend as a child process

- opens a native window

- loads the React frontend

- keeps the main process and renderer responsibilities separate

- shuts down cleanly when the window closes

Create a minimal React layout that only shows the main areas from the roadmap:

- main tab bar placeholder

- secondary tab bar placeholder

- main content area placeholder

- right sidebar placeholder

- bottom panel placeholder

Do not build real analytics views yet.

Do not build terminal integration yet.

Do not connect live data yet.

Keep the frontend simple, clean, and easy to extend later.

If a component is only a placeholder, name it that way.

When done, tell me exactly how to run the app and what I should see on screen.

Check: the Electron window should open, the backend should be alive, and the UI should show the basic layout without crashes.

## Prompt 4 - embedded terminal and command flow

Goal: add the terminal pane and the on/off control, but keep tracing itself minimal at first so the workflow stays stable.

Add the embedded terminal next.

Build the bottom terminal pane using xterm.js and node-pty.

The terminal should:

- start in the directory where OpenTrace was launched

- accept normal shell commands without a special prefix

- show stdout and stderr in the same way a real terminal would

- keep shell behavior predictable for the user

Add an OpenTrace ON/OFF toggle in the UI.

For this step, it is fine if ON only routes through a very small wrapper or stub, as long as the terminal experience itself remains stable.

Do not add the full collector stack yet.

Do not change the working backend API unless needed.

Keep the code split cleanly between terminal wiring, UI state, and process handling.

After implementation, explain how command execution flows from the UI to the terminal process.

Check: typing a command should execute normally, output should appear in the embedded terminal, and turning tracing off should leave a plain shell path intact.

## Prompt 5 - first session persistence and settings

Goal: store the first session records and first-run settings so the app can restart without losing state.

Build the first persistence layer now.

Add support for:

- a session record with the command, cwd, timestamps, and status fields

- saving and loading session metadata from SQLite

- showing a simple session list in the sidebar

- loading saved state after restart

- a first-run settings file for basic defaults

- a safe place for the API key later, without putting secrets in plain config

Do not build the full anomaly engine yet.

Do not build the detailed analytics tabs yet.

Do not add complex syncing or background jobs yet.

Keep the schema simple and future-friendly.

If you need a migration path, leave it easy to extend rather than clever.

When finished, summarize what is persisted, what is not yet persisted, and the exact restart test I should run.

Check: restart the app and confirm the session list and basic settings still exist. Nothing from earlier steps should stop working.

# 5) Verification routine for every step

Run the exact command the bot gives you instead of guessing.

Check that the app starts from a clean shell session.

Confirm the new feature works on its own and also with the earlier steps still in place.

Inspect `git diff` before committing anything.

Take notes on the first thing that fails so the next prompt can stay small.

# 6) What to hold back for later

Keep the later roadmap phases out of this file for now: full collectors, anomaly rules, live graphs, AI summaries, diff views, ltrace, perf, packaging, and advanced modes. Those should come after the phase 0 foundation is stable.